CartPilot

Version 2.0  —  Conversational Ecommerce Agent

Full Architecture  ·  Phased Build Plan  ·  One-Hour Sprint Reference

| ✅ COMPLETE MCP server skeleton | ✅ COMPLETE Multi-tenant Supabase schema | 🔧 NEXT Write permissions + OAuth | 🚀 HORIZON Lovable conversational UI |
| --- | --- | --- | --- |

Section 1 — Architecture

CartPilot v2 is built on four non-negotiable layers. Every build decision must respect this stack. Do not deviate.

| Layer | Tool | Role |
| --- | --- | --- |
| Frontend | Lovable | Conversational UI — a reskin of Claude's conversation interface. No dashboards, no navigation, no charts. The agent speaks first. The merchant responds. Every interaction is a message. |
| AI Brain | Anthropic API (Claude) | Powers all reasoning, insight generation, and conversational responses. Every merchant message is sent to Claude with a rich system prompt built from their store context, guardrail settings, and action history. |
| Backend / Tools | MCP Server (Claude Code + VS Code) | Built and maintained in Claude Code on VS Code Mac. Exposes Shopify and Klaviyo as callable tools with both read AND write permissions. The agent calls these tools to fetch data and execute actions. |
| Database | Supabase (PostgreSQL) | Single source of truth. Stores merchant credentials, sessions, action ledger, ROI measurements, hypotheses, store context, and agent debug logs. All tools read and write here. |
| Ecom — Read/Write | Shopify API | Full read access (orders, products, customers, inventory). Write access: create draft orders, update inventory, apply discounts, pause/resume products. |
| Email — Read/Write | Klaviyo API | Full read access (flows, campaigns, lists, metrics). Write access: pause/resume flows, update flow triggers, create segments, suppress contacts. |

Architecture Diagram (Text)

How a merchant message flows through the system end to end:

Merchant types message in Lovable UI ↓ Lovable sends message + merchant session token to Anthropic API ↓ Claude receives message with system prompt (store context + guardrails + action history) ↓ Claude reasons — decides if it needs live data or can answer from context ↓ If data needed: Claude calls MCP tool (get_shopify_revenue, detect_revenue_leakage etc.) ↓ MCP server retrieves merchant credentials from Supabase ↓ MCP server calls Shopify / Klaviyo API with merchant credentials ↓ Data returned to Claude ↓ Claude reasons over data, forms insight, proposes or executes action ↓ If action within guardrails: MCP server writes to Shopify / Klaviyo directly ↓ If action above threshold: Claude presents approval card in conversation ↓ All actions logged to Supabase actions_ledger with pre-action metric snapshot Merchant sees a conversational response — never raw data, never a dashboard

Section 2 — Guardrail System

Guardrails are the most important product design decision in CartPilot. They are what allows the agent to act autonomously without merchants feeling exposed. Three layers, set once at onboarding, adjustable any time.

Layer 1 — Scope (What the agent can touch)

Set as toggles during onboarding. The MCP server enforces these as hard constraints — if a data source or action type is toggled off the agent cannot call that tool regardless of its reasoning.

| Action Type | Default | Merchant Can Change To |
| --- | --- | --- |
| Read Shopify orders / products | ✅ Always on | Cannot disable |
| Read Klaviyo flows / campaigns | ✅ Always on | Cannot disable |
| Pause / resume Klaviyo flows | 🔒 Approval required | Auto-execute |
| Create Shopify draft orders | 🔒 Approval required | Auto-execute |
| Update product inventory | 🔒 Approval required | Auto-execute or Off |
| Change product pricing | ⛔ Off by default | Approval required or Auto |
| Send emails to customers | ⛔ Off by default | Approval required |
| Apply discount codes | 🔒 Approval required | Auto-execute or Off |

Layer 2 — Impact Threshold (Financial safety net)

Every action has an estimated revenue impact. Merchant sets a threshold (e.g. £500) during onboarding. Any action with estimated impact above this number goes to approval queue automatically — regardless of action type settings. This is the single most reassuring guardrail for non-technical founders.

Layer 3 — Autonomy Progression (Trust earned over time)

After a merchant approves the same action type 5 times with a positive ROI outcome, CartPilot surfaces a prompt: 'You've approved this 5 times and it's worked every time — want me to handle this automatically going forward?' Autonomy expands based on demonstrated track record, not just settings.

Section 3 — What Is Already Built

This is your current state as of today. Do not rebuild any of this — build forward from here.

| Component | What it does | Status |
| --- | --- | --- |
| tools/shopify.js | Pulls 7 days of Shopify orders with cursor pagination. Returns revenue, order count, daily breakdown. | ✅ Built |
| tools/klaviyo.js | Pulls active Klaviyo flow performance via aggregate queries. Returns sends, open rate, click rate, attributed revenue per flow. | ✅ Built |
| tools/leakage.js | Cross-references Shopify and Klaviyo to detect: zero-revenue flows, revenue drops with no Klaviyo sends, flows silent for 2+ days. | ✅ Built |
| utils/supabase.js | Logs leakage findings to leakage_log table. Falls back to stderr if Supabase env vars missing. | ✅ Built |
| utils/merchants.js | getMerchantCredentials(merchant_id) — retrieves store credentials from Supabase merchants table at runtime. | ✅ Built |
| server.js | MCP server entry point. Registers all three tools. Reads merchant_id as parameter on each tool call. | ✅ Built |
| onboarding/server.js | Express OAuth flow. Shopify OAuth → Klaviyo key entry → merchant row created in Supabase → session token issued. | ✅ Built |
| utils/session.js | createSession() and resolveSession() — session token stored in Supabase sessions table, expires 30 days. | ✅ Built |
| Supabase schema | merchants, sessions, leakage_log tables live. Multi-tenant credential storage working. | ✅ Built |

Section 4 — Phased Build Plan

Four phases from current state to fully functioning conversational product. Complete each phase before starting the next. Every task is sized for one-hour sprint execution.

PHASE 1 WRITE PERMISSIONS + AGENT ACTIONS VS Code · Claude Code · ~8 hours total

The MCP server currently reads data but cannot write. This phase adds write capabilities to both Shopify and Klaviyo and builds the action execution layer that the agent will use. This is what turns CartPilot from an insight tool into an agent that actually does things.

| 60 min | Add Klaviyo write tools pause_klaviyo_flow(merchant_id, flow_id), resume_klaviyo_flow(merchant_id, flow_id), update_flow_trigger(merchant_id, flow_id, trigger_config). Each tool validates merchant guardrail settings before executing. | Medium effort | NEXT UP |
| --- | --- | --- | --- |

| 60 min | Add Shopify write tools create_draft_order(merchant_id, line_items), update_inventory_level(merchant_id, variant_id, quantity), apply_discount(merchant_id, discount_config). Validate scope permissions before each call. | Medium effort | HIGH |
| --- | --- | --- | --- |

| 45 min | Build guardrail enforcement in MCP server Before any write tool executes: check merchant's scope settings, check estimated impact vs threshold. If blocked: return a structured 'requires_approval' response instead of executing. | Medium effort | HIGH |
| --- | --- | --- | --- |

| 45 min | Create actions_ledger table in Supabase Fields: id, merchant_id, action_type, status (draft/approved/executed/rejected/blocked), proposed_at, executed_at, pre_metric_value, pre_metric_label, estimated_impact, source_insight. | Low effort | HIGH |
| --- | --- | --- | --- |

| 30 min | Log all write actions to actions_ledger Every write tool call — whether executed or blocked — writes a row to actions_ledger with full context. This is the data the ROI ledger and autonomy progression depend on. | Low effort | HIGH |
| --- | --- | --- | --- |

| 60 min | Test full read-write cycle Seed a test merchant. Trigger detect_revenue_leakage. Confirm it identifies a paused flow issue. Trigger pause_klaviyo_flow. Confirm it executes and logs to actions_ledger. Confirm guardrail blocks a restricted action type. | Medium effort | HIGH |
| --- | --- | --- | --- |

PHASE 2 AGENT REASONING LAYER VS Code · Claude Code · ~10 hours total

Replace the manual tool-calling approach with a proper agent reasoning loop. The agent receives store context, forms hypotheses, calls tools to investigate, and proposes or executes actions — without the merchant having to prompt each step.

| 45 min | Create store_context table in Supabase Fields: merchant_id, revenue_7d_avg, top_flows, risk_thresholds (JSON), guardrail_settings (JSON), last_briefing_at, open_hypothesis_count. Agent reads this at the start of every session. | Low effort | HIGH |
| --- | --- | --- | --- |

| 45 min | Create hypotheses table in Supabase Fields: id, merchant_id, hypothesis_text, status (open/confirmed/rejected), created_at, resolved_at, evidence (JSON), resulting_action_id. Tracks what the agent is currently investigating. | Low effort | HIGH |
| --- | --- | --- | --- |

| 90 min | Build agent context briefing function get_agent_context(merchant_id): pulls store_context + last 7 days actions_ledger + open hypotheses + recent leakage_log entries. Formats as structured JSON for the Claude system prompt. | Medium effort | HIGH |
| --- | --- | --- | --- |

| 90 min | Build proactive morning briefing job Scheduled function (runs 6am daily): calls get_agent_context for each active merchant, sends to Claude with proactive analysis prompt, stores findings as hypotheses, queues any auto-executable actions, prepares briefing message for Lovable to display. | High effort | HIGH |
| --- | --- | --- | --- |

| 60 min | Build ROI measurement jobs Three Supabase edge functions triggered 24h, 7d, 30d after action execution. Each fetches post-action metric and writes delta to roi_measurements table. | Medium effort | MEDIUM |
| --- | --- | --- | --- |

| 60 min | Test proactive agent loop end to end Seed known problems into test merchant data. Run morning briefing job manually. Confirm agent detects issues, forms hypotheses, queues actions correctly. Review reasoning quality. | High effort | HIGH |
| --- | --- | --- | --- |

PHASE 3 LOVABLE CONVERSATIONAL FRONTEND Lovable · ~8 hours total

Build the merchant-facing interface in Lovable. A reskin of Claude's conversation interface — the agent speaks first, the merchant responds. No dashboards, no navigation, no charts. Every interaction is a message.

| 30 min | Set up new Lovable project Create fresh project. Configure Supabase connection. Set up environment variables for Anthropic API key and MCP server URL. Confirm Supabase auth works. | Low effort | HIGH |
| --- | --- | --- | --- |

| 90 min | Build core conversation interface Single scrollable message thread. Agent messages on left with CartPilot avatar. Merchant messages on right. Input bar at bottom. Streaming responses from Anthropic API. Feels like Claude — clean, minimal, fast. | High effort | HIGH |
| --- | --- | --- | --- |

| 60 min | Build morning briefing message format Agent's opening message each day is structured: three sections (Handled overnight / Needs your input / Watching). Each item is an expandable card within the message thread. Tap to see evidence and reasoning. | Medium effort | HIGH |
| --- | --- | --- | --- |

| 60 min | Build inline approval cards When agent proposes an action requiring approval, it renders as an interactive card in the conversation. Shows insight, proposed action, evidence, expected outcome. Approve / Reject / Ask a question buttons inline. | Medium effort | HIGH |
| --- | --- | --- | --- |

| 45 min | Build ROI summary message Weekly agent message: 'Here's what I found and fixed this week.' Shows total revenue recovered with per-action breakdown. Rendered as a clean card in the conversation thread. | Medium effort | HIGH |
| --- | --- | --- | --- |

| 60 min | Build onboarding conversation flow First-time merchant experience is entirely conversational. Agent introduces itself, asks for Shopify connection, walks through Klaviyo setup, explains guardrails in plain English, confirms setup complete. No separate onboarding screens. | High effort | MEDIUM |
| --- | --- | --- | --- |

| 45 min | Build guardrail settings as conversation Merchant can adjust guardrails by talking to the agent. 'Stop touching my pricing' updates scope settings. 'Automatically handle flow issues' updates action category to auto-execute. Agent confirms changes in plain English. | Medium effort | MEDIUM |
| --- | --- | --- | --- |

PHASE 4 LAUNCH + FIRST MERCHANTS Ongoing from Week 6

Get real merchants using CartPilot and validate the core value proposition: in the first week CartPilot finds more revenue leakage than it costs for the year.

| 30 min | Post Reddit launch thread r/shopify and r/ecommerce. Forward-facing framing. 'AI agent that finds and fixes revenue leakage overnight.' Link to onboarding URL. Target 10 early testers. | Low effort | HIGH |
| --- | --- | --- | --- |

| 60 min | Concierge onboard first 5 merchants Personal call with each. Watch them use it. Note every friction point. Ask: did the first briefing feel like an unfair advantage? These answers shape the next sprint. | Low effort | HIGH |
| --- | --- | --- | --- |

| 30 min | Set up feedback loop Simple Tally or Typeform linked from conversation. Two questions weekly: what did the agent get right, what did it miss. Feed responses directly into hypothesis backlog. | Low effort | MEDIUM |
| --- | --- | --- | --- |

| Ongoing | YC cofounder outreach Post technical brief on YC co-founder matching. Target agent infrastructure or ecommerce domain expertise. | Low effort | MEDIUM |
| --- | --- | --- | --- |

Section 5 — One-Hour Sprint Reference

When you have one hour, pick a sprint. Each has a clear start state, task list, and tangible output. Complete it start to finish before moving to the next.

| Sprint | Tasks | Output | Phase |
| --- | --- | --- | --- |

| 1-A Klaviyo Write Tools | - Add pause_klaviyo_flow tool to MCP server - Add resume_klaviyo_flow tool - Test both against real Klaviyo account - Confirm actions log to actions_ledger | Klaviyo writes working | Phase 1 |
| --- | --- | --- | --- |

| 1-B Shopify Write Tools | - Add create_draft_order tool - Add update_inventory_level tool - Test against Shopify dev store - Confirm guardrail blocks restricted action | Shopify writes working | Phase 1 |
| --- | --- | --- | --- |

| 1-C Guardrail Enforcement | - Add scope check to all write tools - Add impact threshold check - Test: blocked action returns requires_approval - Test: allowed action executes and logs | Guardrails enforced at tool level | Phase 1 |
| --- | --- | --- | --- |

| 1-D Actions Ledger | - Create actions_ledger table in Supabase - Add logging to all write tools - Insert test rows - Verify merchant_id isolation | Every action tracked | Phase 1 |
| --- | --- | --- | --- |

| 2-A Store Context + Hypotheses | - Create store_context table - Create hypotheses table - Write get_agent_context() function - Test output with real merchant data | Agent has rich context | Phase 2 |
| --- | --- | --- | --- |

| 2-B Morning Briefing Job | - Build scheduled briefing function - Send to Claude with proactive prompt - Store findings as hypotheses - Test with seeded merchant data | Agent briefs proactively | Phase 2 |
| --- | --- | --- | --- |

| 2-C ROI Measurement | - Build 24h measurement edge function - Build 7d measurement edge function - Test with dummy executed action - Verify delta calculation correct | ROI loop closed | Phase 2 |
| --- | --- | --- | --- |

| 2-D Full Agent Loop Test | - Run morning briefing against real merchant - Confirm hypotheses formed correctly - Confirm actions queued correctly - Review reasoning quality — is it useful? | Agent loop validated | Phase 2 |
| --- | --- | --- | --- |

| 3-A Lovable Setup + Chat UI | - Create new Lovable project - Configure Supabase + Anthropic API - Build basic message thread UI - Test: merchant message → Claude response streams back | Conversation interface live | Phase 3 |
| --- | --- | --- | --- |

| 3-B Morning Briefing Format | - Build briefing message component - Wire to morning briefing job output - Test expandable evidence cards - Confirm renders cleanly on mobile | Briefing displays in chat | Phase 3 |
| --- | --- | --- | --- |

| 3-C Inline Approval Cards | - Build approval card component - Wire Approve button to MCP write tool - Wire Reject to actions_ledger update - Test full approve → execute → log flow | Merchant can approve actions in chat | Phase 3 |
| --- | --- | --- | --- |

| 3-D ROI Summary Message | - Build weekly ROI message component - Wire to roi_measurements view - Test with real action history - Confirm revenue figures are accurate | ROI visible in conversation | Phase 3 |
| --- | --- | --- | --- |

| 3-E Onboarding Flow | - Build conversational onboarding in Lovable - Wire Shopify OAuth through agent conversation - Wire Klaviyo key capture through conversation - Test full onboarding start to finish | Non-technical founder can onboard alone | Phase 3 |
| --- | --- | --- | --- |

| 4-A Launch | - Post Reddit thread r/shopify + r/ecommerce - Post YC cofounder brief - DM 10 founders directly with personalised note | First testers recruited | Phase 4 |
| --- | --- | --- | --- |

| 4-B First Merchant Onboarding | - Concierge call with first 3 merchants - Watch them use the product live - Note every friction point - Identify first iteration priorities | Real merchant feedback captured | Phase 4 |
| --- | --- | --- | --- |

Section 6 — Claude Code Prompts

Paste these prompts directly into Claude Code in VS Code to execute each phase. Each prompt is self-contained — Claude Code has full context to build without additional explanation.

Sprint 1-A — Klaviyo Write Tools

"I'm extending the CartPilot MCP server at /Users/jacob/cartpilot/ to add Klaviyo write capabilities. Add the following three new tools to tools/klaviyo.js and register them in server.js: 1. pause_klaviyo_flow(merchant_id, flow_id) Calls PATCH https://a.klaviyo.com/api/flows/{flow_id}/ with status: draft. Logs action to actions_ledger with action_type: pause_flow, pre_metric_value: current send count. 2. resume_klaviyo_flow(merchant_id, flow_id) Calls PATCH to set status: live. Logs to actions_ledger with action_type: resume_flow. 3. get_klaviyo_flow_list(merchant_id) Returns all flows with id, name, status, and trigger type. Used by the agent to identify which flow_id to act on. Before any write tool executes: call getMerchantCredentials(merchant_id) to get the API key. Check that the merchants row has klaviyo_write_enabled = true (add this boolean column to the merchants table if not present). If false, return { requires_approval: true, reason: "Klaviyo write access not enabled for this merchant" }. All three tools should log to the actions_ledger table (already exists in Supabase). Install any new dependencies needed. Confirm server.js starts cleanly and all tools appear in the MCP tool list."

Sprint 1-C — Guardrail Enforcement

"I'm adding a guardrail enforcement layer to the CartPilot MCP server at /Users/jacob/cartpilot/. Create a new file utils/guardrails.js with a single function: checkGuardrails(merchant_id, action_type, estimated_impact). This function should: - Fetch the merchant row from Supabase - Check if action_type is in the merchant's allowed_actions JSON array - Check if estimated_impact exceeds the merchant's impact_threshold value - If either check fails: return { allowed: false, reason: string, requires_approval: true } - If both pass: return { allowed: true } Add allowed_actions (JSON array) and impact_threshold (integer, default 500) columns to the merchants table. Wrap every write tool in tools/klaviyo.js and tools/shopify.js with a checkGuardrails call before executing. If not allowed, return the guardrails response directly without making any API call. Write a test: seed a merchant with impact_threshold: 100, call a write tool with estimated_impact: 500, confirm it returns requires_approval: true without making any external API call."

Sprint 2-B — Morning Briefing Job

"I'm building a proactive morning briefing job for CartPilot at /Users/jacob/cartpilot/. Create a new file jobs/morning_briefing.js. This is a standalone script that will be run on a schedule (initially triggered manually for testing). The script should for each active merchant in Supabase: - Call get_agent_context(merchant_id) to build a context object - Call detect_revenue_leakage(merchant_id) to get current findings - Send both to the Anthropic API (claude-sonnet-4-6) with this system prompt structure: System prompt: "You are CartPilot, an autonomous ecommerce agent. You have just run your nightly analysis on this merchant's store. Your job is to produce a morning briefing in three sections: (1) HANDLED: actions you took autonomously overnight within the merchant's guardrail settings, (2) NEEDS APPROVAL: actions you recommend but require merchant sign-off, (3) WATCHING: patterns you've identified that don't require action yet but are worth monitoring. Be specific, use revenue figures, be direct. Never use dashboard language. Speak like a sharp ops manager briefing a founder." - Store the briefing response in a new Supabase table: briefings (id, merchant_id, created_at, content, status: unread/read) - Store any identified issues as rows in the hypotheses table - Queue any HANDLED actions as rows in actions_ledger with status: executed - Queue any NEEDS APPROVAL actions as rows in actions_ledger with status: pending_approval Add a npm script: "briefing": "node jobs/morning_briefing.js". Test against a real merchant and show me the briefing output."

One sprint at a time. Ship something every session. The unfair advantage compounds.

CartPilot v2  ·  Build Plan  ·  February 2026